NOVA CORPORATION
Data Analyst Assignment Brief

Day 1 Handoff — BR001 Executive Performance Review

| Document ID | AB-BR001 | Document Status | Official |
| --- | --- | --- | --- |
| Status | Issued to Analyst | Classification | Portfolio — Business Simulation |
| Project | BR001 — Executive Performance Review | Assigned Role | Data Analyst |

# From the Analytics Manager

You have been assigned BR001 — Executive Performance Review. Your responsibility is to obtain the required analytical data from the Nova Analytics Warehouse, establish whether the data is fit for purpose, prepare a controlled analytical layer, answer the approved business questions, and deliver decision-ready reporting and recommendations.

# Your First Assignment

Read IRDS-BR001 before querying business data.

Review the Warehouse Access & Data Handoff notice.

Connect to the read-only Nova Analytics Warehouse simulated business environment.

Perform SQL source discovery and preserve your work in 01_source_discovery.sql.

Do not begin cleaning, analysis, or Power BI until the relevant project gate has been completed.

# What Management Has Already Prepared for You

Standard corporate templates, logs, working-paper structures, and SQL workspaces are included. You are not expected to design administrative forms. Your time should be spent executing analyst work, documenting evidence, and making defensible analytical decisions.

# Manager Review Gates

| Gate | Required Before Proceeding |
| --- | --- |
| G1 — Requirements | Scope, questions, definitions, and open clarifications understood. |
| G2 — Source Discovery | Relevant warehouse objects, grain, keys, and fields identified. |
| G3 — Extraction | Source reconciliation and reproducible extraction validated. |
| G4 — Data Quality | Required controls completed with Working Paper evidence. |
| G5 — Remediation | Material issues have approved dispositions; clean layer revalidated. |
| G6 — Analysis | BQ01–BQ07 answered with reconciled evidence. |
| G7 — Executive Delivery | Dashboard, summary, recommendations, limitations, and QA complete. |

Portfolio Disclosure: Nova Corporation is a fictional organization and the project uses synthetic data. The artifacts simulate a professional corporate analytics engagement for portfolio demonstration and do not represent employment with a real company.